## Slide 1
UNIC-CASS Design-to-Tapeout
Meetup #3 (Sep. 11, 2024)
Digital and analog mock tapeout
Presented by: D-to-T mentoring team

## Slide 2
Introduction
“Perform Precheck & tapeout for Digital Designs on Efabless Platform”
“Analog flow for mock tapeout and precheck steps on Efabless platform”
Jorge Marín (AC3E-USM, Chile)
Duy-Hieu Bui (VNU Hanoi, Vietnam)
Gabriel Maranhão (UFSC ,Brasil)
Agenda

## Slide 3: Design-to-Tapeout Mentoring
Communication and organization
Bi-weekly mentoring sessions
Slack Channel
UNIC-CASS website
Recordings and presentations: https://ieee-cas.org/unic-cass-mentoring-session-recordings-presentations
UNIC-CASS Slack channel: https://unic-cass.slack.com/
Notes: Synchronous weekly meeting + recording
NOTE: weekly is too often, once every two weeks
NOTE: Longer schedule  URGENT

## Slide 4: UNIC-CASS educational material
New videos made by volunteers following the lecture notes
Lecture notes in Markdown format
  ⇒ You can contribute by updating them
New document theme using Just-the-docs Jekyll theme
Latest materials in Github
Materials in CASS-MiLe will be updated into v2.0 soon
Add instructions for Klayout in analog design flow
          Layout
          DRC
          LVS
Source: https://github.com/unic-cass/unic-cass.github.io
Website: https://unic-cass.github.io
CASS-MiLE: https://ml.ieee-cas.org
[Duy-Hieu Bui, Vietnam National University Hanoi]

## Slide 5: Design-to-Tapeout Mentoring Team 2024
Gabriel Maranhão, UFSC (Brasil)
Deni Alves
UGA (France)/UFSC (Brasil)
Francisco Brito
UFERSA (Brasil)
Rodrigo Wuerdig
KUL (Belgium)/UFRGS (Brasil)
Jorge Marin
UTFSM (Chile)
Sergio Bampi
UFRGS (Brasil)
Duy-Hieu Bui, VNU Hanoi (Vietnam)
Notes: Synchronous weekly meeting + recording
NOTE: weekly is too often, once every two weeks
NOTE: Longer schedule  URGENT

## Slide 6: Main Design-to-tapeout milestones
First design review (mock tapeout)
  Purpose: Prepare the teams in advance for the final tape-out phase
  Date: Last week of September
Second design review (first DRC/LVS clean design delivery)
  Purpose: Verify feasibility of designs and top integration
  Date: Second week of October
UNIC-CASS tapeout
  Purpose: final delivery of top designs
  Date: November 8th

## Slide 7: Design-to-Tapeout Mentoring
Weekly mentoring sessions 1
Activities | Date/ Deadline | Purpose/ comments | Your Deliverables (provide info/links on your GitHub) | We will provide/handle
1st Meet-up | Aug 12, 1pm-2pm UTC | Kick-off meeting | N/A | N/A
Weekly meet-ups | 21/8,28/8,4/9, 18/9 1pm-2pm UTC | Mentoring and Design groups to present progress. Short presentations on topics such as Caravel/Caravan, best practices, pitfalls to avoid. | N/A | Slides and videos will be posted on the UNI-CASS website
1st Design submission [Mock tape-out] | Sep 25 | Prepare the teams in advance for the final tape-out phase | Passing pre-check report | 1. Detailed instructions for pre-check 2. Example files
1st Design Review & Feedback | Oct 2 | Provide feedback and advice for the next stages | N/A | Feedback on the pre-check work
Weekly meet-ups | 16/10, 30/10, 5/11 1pm-2pm UTC | Focused mentoring + preparation for final tape-out + evaluate status of potential drop-outs | N/A | Slides and videos will be posted on the UNI-CASS website

## Slide 8: Design-to-Tapeout Mentoring
Weekly mentoring sessions 2
Activities | Date/ Deadline | Purpose/ comments | Your Deliverables (provide info/links on your GitHub) | We will provide/handle
2nd Design submission | Oct 16 | Verify feasibility of designs and top integration | Detailed circuit description (pinout, area and functionality) + DRC/LVS reports on Efabless platform | Check reports to confirm all blocks are LVS and DRC clean.
2nd Design Review & Feedback from mentors | Oct 23 | Provide feedback and advice for the final stages | N/A | Feedback on the individual designs + advice for top merge
Efabless pre-check + tapeout | Nov 8 | Complete tape-out work on Efabless platform | Deliver COMPLETE Caravel/Caravan drop-ins to Efabless final check | Provide assitance to tape-out leaders within the teams
Tape-out | Nov 11 | See: https://efabless.com/chipignite | N/A | List of winner teams included in this tapeout List of unfinished designs to candidate for 2025 UNIC-CASS program
Chip delivery date | Apr 11 | See: https://efabless.com/chipignite | N/A | Chip shipping and testing logistics

## Slide 9: Additional remarks I
Firm deadlines!
  November 11 is the hard tapeout date provided by Efabless
  Please plan according to the proposed activities: design submission and reviews (see schedule)
  Define a “minimum viable product” as soon as possible, e.g.:
    A working design based on open source IP for analog
    Working Verilog code with the main functionality for digital
    For inspiration: Open source designs – public projects in the efabless platform: https://platform.efabless.com/projects/public
    Also, join the OSS slack channel: https://join.skywater.tools

## Slide 10: Additional remarks II
UNIC-CASS uses multi-block caravels
  Area and pin count are limited for each project
  Exact numbers will be adjusted as we see progress
  Minimize merge work as much as possible

## Slide 11: Additional remarks III
Finalizing the design is not the finishing line!
  Efabless pre-checks
  Tapeout checks
  Based on previous experience, some issues can arise at these steps
    Allocate extra time to understand and execute this
    Mock tapeout!

## Slide 12: Current actions by design teams
Get the OS design tools working
  Instructions available in UNIC-CASS educational material website: https://unic-cass.github.io/training/02-env-setup.html
  Example: docker version with all the tools you need  https://github.com/iic-jku/IIC-OSIC-TOOLS
Start your design  define your “roadmap”
  Distribute tasks among members (e.g. analog/digital, schematic/layout, etc.)
  Define concrete building blocks and their specifications
  Create testbenches and get started with simulations

## Slide 13
  For more information and to join CASS, visit:
  IEEE-CAS.ORG